## Slide 1
CAPSTONE PROJECT 02 · CONSULTING OR PROJECT DELIVERY ASSISTANT
NorthBridge ERP Transformation
Delivery Risk & Escalation Assistant
Turning unstructured meeting transcripts into a validated risk tracker and a leadership-ready status report — automatically, with a human review step before anything reaches the Steering Committee.
Gen AI
Claude · extraction + narrative
Deterministic
n8n Code + formulas · validation
Human Review
PM approval before it ships
Gen AI for Business | Executive MBA Capstone | Devyani Varati

## Slide 2
The problem, and the solution
SITUATION & COMPLICATION
NorthBridge Retail Group is mid-way through an SAP S/4HANA transformation across Finance, Supply Chain and Store Operations. Every week generates meeting transcripts full of commitments, risks and decisions — but they live only in people's memory and scattered notes.
By the time an issue reaches the Steering Committee, it has often already slipped. The PMO spends hours manually re-reading transcripts to build status reports instead of managing the actual risk.
MINIMUM VIABLE CAPSTONE MET
Small project plan + fictional meeting transcripts as input
Converted into actions, risks, a status report, and a dashboard
Programme Manager reviews every AI-drafted output before it ships
THE SOLUTION — THREE-LAYER PIPELINE
1
Gen AI extracts (STAR)
Claude reads raw transcripts and pulls out actions, owners, due dates and priorities.
2
Deterministic logic validates
n8n Code node + spreadsheet formulas check owners against the project plan and calculate OVERDUE / AT RISK / ON TRACK from real dates. No AI judgement here.
3
Gen AI narrates (BLUF & SCQA)
Claude drafts the weekly status update and any Steering Committee escalation — narrating the numbers, never recalculating them.
4
Human reviews & approves
Every draft lands in a review channel/sheet first. Nothing reaches leadership unreviewed.
TECH STACK: n8n · Claude (Cowork / API) · Google Sheets · Webhooks / Forms

## Slide 3
Live output — Risk & Action Tracker
10
Open Actions &
Decisions
0
Overdue
5
At Risk (≤ 3 days)
5
On Track
1
Owner Validation
Flag
Action | Owner | Due | Status
Send store training rollout schedule | James O'Connor | Aug 7 | AT RISK
Prepare change-request cost summary | Rahul Verma | Aug 6 | AT RISK
Decide: delay UAT cycle 2 | Steering Committee ⚠ | Aug 6 | AT RISK
Complete supply chain data extraction | Fatima Rahman | Aug 10 | ON TRACK
Retest severity-1 Finance UAT defects | Priya Nair | Aug 12 | ON TRACK
DELIVERABLES INCLUDED
Spreadsheet — plan, transcripts, tracker, BLUF & SCQA outputs
n8n workflow (.json) — importable, 3 Claude nodes + deterministic engine
Prompts & frameworks reference doc
Interactive HTML dashboard
This overview deck
NorthBridge Retail Group is a fictional company; all data is synthetic and built for this capstone.